Quality Assurance Plan

RightQueue

Date : 04/09/2026

Version : 0.1

Status : Draft

Author : Hanh Ngo Minh Truong

# 1. Introduction and purpose

This plan explains how RightQueue is checked, what evidence is available, and what still needs testing. Quality assurance (QA) helps the project deliver reliable behavior and gives stakeholders a clear basis for accepting features.

The review uses the current project at D:/right-queue. Fresh frontend lint and build checks passed. Backend execution was blocked by the available runtime. No new functional test pass is claimed.

# 2. Current project scope

The minimum viable product (MVP) is the first useful version of RightQueue. The current application uses Django and Django REST Framework for the backend, React and TypeScript for the frontend, and PostgreSQL for data storage.

## Implemented and in scope

Local account sign-in, session restoration, logout, and a protected dashboard.

Organizations, active memberships, multiple roles, service teams, services, and team membership.

Service listing and request submission with an optional service.

Initial routing to an active default team (QUEUED) or manual review (PENDING_TRIAGE), with two history events saved together.

## Remaining or outside the current implementation

My Requests, staff queues, coordinator triage, returns, reassignment, and later status changes remain planned. Public registration and institutional sign-in are outside the current MVP. The sign-up page is only a prototype. Deployment, recovery, performance, and load testing have no verified current results.

# 3. Quality goals

Route requests correctly and keep organization data separate.

Check identity and permissions before allowing protected actions.

Keep request state and history consistent when an operation fails.

Provide understandable feedback and usable pages across screen sizes.

Prevent regressions, meaning changes that break existing behavior.

# 4. Testing approach

Use automated backend tests for data rules and API behavior. Use manual browser tests for the connected user journey. Run static checks and build checks separately. After meaningful changes, repeat the backend suite, Django checks, frontend lint and build, and affected manual scenarios.

| Check type | What it establishes |
| --- | --- |
| Automated functional tests | Whether programmed inputs produce the expected behavior. |
| Manual tests | Whether a person can complete the workflow and understand the feedback. |
| Static checks | Whether source code follows configured rules, without exercising the user journey. |
| Build checks | Whether TypeScript compiles and Vite packages the frontend. |
| End-to-end tests | Whether the browser, API, and database work together. No automated suite is configured. |

# 5. Test types

## 5.1 Model and database tests

Django TestCase tests check stored records and relationships. They cover unique organizations and memberships, multiple roles, duplicate-role rejection, service and team uniqueness, team membership, request references, protected deletion, and history ordering.

Tests also check organization consistency through full_clean(), an explicit model validation step. Ordinary saves do not automatically run it. The history model checks initial and unchanged statuses, but does not enforce the complete future workflow.

## 5.2 Service-layer tests

The service layer contains the request-submission rules. Tests cover active default-team routing, no-service triage, inactive-team fallback, invalid inputs, inactive memberships, missing Requester role, and cross-organization rejection.

A transaction saves related changes as one operation. Submission tests expect one request and two history events. A simulated failure in the second history event checks rollback: all submission changes must be cancelled.

## 5.3 API tests

An API is the interface through which the frontend calls the backend. Existing tests cover login, logout, current-user data, service listing, request creation, validation, permissions, organization boundaries, and response fields. These tests exist, but a fresh execution was blocked.

## 5.4 Frontend checks

ESLint checks source rules. TypeScript checks types, and Vite creates the production build. Both configured checks passed during this review. They do not prove that buttons, navigation, forms, or error messages work correctly in a browser.

No frontend component test framework or test command is configured. The frontend test folder contains a placeholder.

## 5.5 Manual functional tests

Manual browser tests should cover sign-in, membership display, refresh, request submission with and without a service, confirmation, logout, and protected navigation. Also check invalid input, unavailable services, repeated clicks, keyboard access, and narrow screens.

Status: Not Run in this review. No reliable completed browser or Postman result was found in the reviewed evidence. Record the date, browser version, steps, expected and actual outcomes, and a screenshot or short note when these checks are performed.

## 5.6 End-to-end testing status

Automated end-to-end (E2E) testing: Not Implemented. No Playwright, Cypress, or equivalent suite was found. Add a small connected sign-in and submission journey later. Manual browser checks must remain labelled manual.

## 5.7 Security and authorization checks

Authentication checks who the user is. Authorization checks what that user may do. CSRF protection helps prevent unwanted actions initiated from another website.

| Area | Existing evidence and limit |
| --- | --- |
| Sessions and CSRF | Authentication tests check cookies, token handling, invalid login, and logout. Deployment cookie behavior is not verified. |
| Active membership | Catalogue access requires active membership. Submission also requires the Requester role. |
| Organization boundaries | Model, service, and API tests reject foreign services and memberships for current operations. |
| Server-controlled fields | Request tests attempt to override the requester, organization, team, and status. The server determines these values. |
| Response data | Authentication tests exclude sensitive fields; catalogue tests check approved fields. |
| Protected pages | Frontend guards exist. Browser verification is Not Run. Backend permissions remain essential. |

Request-creation tests force authentication and do not test submission with a real session and CSRF token. This review is not a penetration test or a claim of complete security.

# 6. Functional test cases

These scenarios describe expected behavior. Backend cases are Blocked for fresh execution. Browser cases are Not Run. Source code or a saved coverage report alone cannot make a scenario Passed.

## Backend scenarios

| ID | Scenario and expected result | Latest result |
| --- | --- | --- |
| FT-01 | Valid login creates a session and returns safe user data. | Blocked |
| FT-02 | Invalid login returns a generic error without a session. | Blocked |
| FT-03 | Current-user lookup returns active memberships; logout ends the session. | Blocked |
| FT-04 | An active member receives available services in alphabetical order. | Blocked |
| FT-05 | Foreign organization access and foreign service selection are rejected. | Blocked |
| FT-06 | Selected-service submission assigns its active default team and returns QUEUED. | Blocked |
| FT-07 | No-service submission returns PENDING_TRIAGE without a team. An inactive default team also triggers triage in service logic. | Blocked |
| FT-08 | Successful submission creates initial submission and routing history. | Blocked |
| FT-09 | A failure during the second history event leaves no request or history stored. | Blocked |
| FT-10 | Invalid input is rejected and client-supplied ownership/status overrides have no effect. | Blocked |

## Browser scenarios

| ID | Scenario and expected result | Latest result |
| --- | --- | --- |
| FT-11 | Refresh restores the session and displays active memberships and roles. | Not Run |
| FT-12 | Signed-out visitors cannot open the protected dashboard. | Not Run |
| FT-13 | Submission shows the correct confirmation or an understandable error. | Not Run |
| FT-14 | Repeated clicks while submission is pending do not send extra requests. | Not Run |
| FT-15 | Sign-in and submission work with keyboard navigation and on narrow screens. | Not Run |

The form has a pending-state guard, but server-side retry protection is Not Implemented. Repeating a completed submission is not guaranteed to reuse the original request.

# 7. Test tools and environment

| Tool | Purpose |
| --- | --- |
| Django test runner and DRF APIClient | Model, service, and API checks using isolated test data. |
| PostgreSQL | Application database and CI test database; CI specifies version 18. |
| ESLint, TypeScript, and Vite | Frontend static analysis, type compilation, and packaging. |
| GitHub Actions | Configured on pushes and pull requests with Python 3.13 and Node.js 22. No remote run was verified. |
| coverage.py | A saved backend statement-coverage report exists locally. See section 9. |

# 8. Latest test results

Fresh checks were attempted on 3 October 2026. Frontend build verification used a temporary copy with the existing dependencies, so generated files did not change the project. Environment files were excluded. No dependencies were installed and no database data was changed.

| Command or check | Result | Evidence |
| --- | --- | --- |
| npm.cmd run lint | Passed | Exit 0 in the current frontend folder. |
| npm.cmd run build | Passed | Exit 0 in the temporary copy; TypeScript and Vite completed. |
| python -B manage.py test --noinput | Blocked | Project Python launcher: access denied before test discovery. |
| python -B manage.py check | Blocked | Project launcher denied; fallback runtime could not load the PostgreSQL driver. |
| python -B manage.py makemigrations --check --dry-run | Blocked | Project Python launcher: access denied. |
| Frontend functional/E2E tests | Not Implemented | No configured executable suite. |
| Manual browser/API scenarios | Not Run | No execution performed in this review. |

Backend commands used backend/.venv/Scripts/python.exe. The fallback check used the bundled Python runtime with the existing project packages. Its psycopg driver could not load. These are environment blockers, not failed application assertions.

Backend discovery, passed, and failed totals are unavailable because the runner did not start. Source inspection identifies 112 test methods across the existing test files; this is a static inventory, not a discovered or executed test count. The two Passed frontend checks are checks, not 112 passed tests.

# 9. Test coverage summary

Coverage describes what tests address. It does not by itself prove correctness. The current source contains tests for the areas below; fresh backend results remain Blocked.

| Area | Automated scope | Main gap |
| --- | --- | --- |
| Organizations, memberships, roles | Model and access tests | Invalid role values; future staff/admin actions. |
| Catalogue and team membership | Model and catalogue API tests | Browser and scoped administration checks. |
| Requests and initial history | Model, service, and API tests | Full status lifecycle and audit retention. |
| Initial routing | Default team, triage, rollback | Future reassignment and routing rules. |
| Authentication API | Credentials, sessions, selected CSRF checks | Connected browser and deployment checks. |
| Request creation API | Input, roles, isolation, responses | Real-session CSRF and retry behavior. |
| Frontend and protected routing | Lint and build only | Behavior tests and manual confirmation. |
| My Requests, staff, triage | Not Implemented | Features and acceptance tests. |

## Saved coverage evidence

Numerical backend statement coverage has been measured. backend/htmlcov/index.html reports 99% across 1,394 statements, with 4 missing and none excluded. It identifies coverage.py 7.16.2 and a generation time of 3 October 2026 at 11:00 +0200.

This is a previously generated local report, not a fresh coverage run from this review. It includes test files, migrations, and configuration. Its percentage must not be presented as application-only coverage, browser coverage, or proof that all tests passed. The report does not show branch coverage, which measures alternative decision paths. No frontend coverage report was found.

## Evidence to retain

backend/organizations/tests/test_models.py

backend/service_catalogue/tests/test_models.py and test_api.py

backend/cases/tests/test_models.py, test_services.py, and test_api.py

backend/accounts/tests/test_auth_api.py

frontend/package.json, frontend/src/routes, and requester/authentication components

.github/workflows/ci.yml and backend/htmlcov/index.html

The organization API, permission, and service test files are empty placeholders. Access checks are tested in other API suites. System Design.docx is empty and provides no usable evidence.

# 10. Current quality gaps and risks

| Gap or risk | Next action |
| --- | --- |
| Backend execution is blocked | Use a working Python 3.13 environment and PostgreSQL driver, then rerun the complete suite and Django checks. |
| No frontend behavior or automated E2E suite | Add focused form/authentication tests and one connected browser journey. |
| No current manual workflow result | Run the listed scenarios in a disposable environment and record browser, date, and actual outcomes. |
| Request tests bypass the real session | Add submission checks with valid and missing CSRF tokens. |
| Repeated submissions can create duplicates | Define server retry protection and verify pending-state behavior. |
| Coverage includes supporting and test code | Record a reproducible application-only coverage command and consider branch measurement. |
| Later workflows remain incomplete | Add permission, status, history, and rollback tests with each new feature. |
| History is editable in Django Admin and removed with its request | Agree retention and administrator access rules, then test enforcement. |
| Settings are for development | Before deployment, use protected secret configuration, disable debug, and verify HTTPS and cookie settings. |

The source sets a development secret and debug directly. The similarly named CI environment variables do not override those values. No secret values are included in this plan. Deployment and load results remain unavailable.

# 11. Entry and exit criteria

## Ready for testing

Expected behavior and acceptance criteria are agreed.

Dependencies and a disposable test database are available.

Synthetic accounts cover relevant roles and separate organizations.

## Complete for the current MVP feature

Relevant tests and the backend regression suite pass. Django checks pass and no migrations are missing.

Frontend lint and build pass when frontend code changes.

Authorization, organization isolation, and relevant history are verified.

The browser workflow is confirmed and blocking defects are resolved.

Blocked and Not Run results do not satisfy a passing criterion. Completing submission does not mean that the full planned MVP lifecycle is complete.

# 12. Responsibilities

| Role | Responsibility |
| --- | --- |
| Developer | Maintain tests, run checks, record evidence, investigate failures, and resolve blocking defects. |
| Automated CI pipeline | Run configured backend checks/tests and frontend lint/build. Report outcomes; it does not approve usability. |
| Stakeholder or product reviewer | Review acceptance criteria, assess workflow evidence, and decide whether remaining risks are acceptable. |

# 13. Maintenance and review

Review this plan when scope, architecture, authentication, deployment, or major workflows change. Replace execution results only with new evidence and keep earlier results clearly labelled. Review and approval by stakeholders remain pending.

## Result labels

| Label | Meaning |
| --- | --- |
| Passed | An executed check met its expected result. |
| Failed | An executed test or check did not meet its expected result. |
| Blocked | A prerequisite or environment problem prevented a valid check. |
| Not Run | No execution was performed. |
| Planned | Work is proposed or required for a later stage. |
| Not Implemented | The feature or test mechanism does not yet exist. |

## Changes in this revision

Simplified the wording and separated functional, manual, static, build, and E2E checks.

Replaced the old missing-dependency summary with fresh lint/build passes and current backend runtime blockers.

Recognized the local coverage report and explained its scope and limits.

Retained the current routing, authorization, history, and future-work gaps without inventing successful tests.

The existing plan was reviewed against source, tests, configuration, and available project documents in D:/right-queue. Source and tests match the earlier reviewed implementation after normalizing line endings. No application, configuration, dependency, migration, test, CI, or database changes were made during this revision.